| PT NIRWANA BHUMI ENERGY | INTERNAL AUDIT FINDING STATUS LOG | Form No: 0001-FOR-AUD-CEO-X-2026 Revision: 0 Date: October 2026 |
| --- | --- | --- |
| Standard Operational Reference: 0008-SOP-IMS-CEO-X-2026 |  |  |

| Audit Cycle / Year: | Internal Audit Cycle 2026 | Coordinating Function: | Integrated Management System (IMS) |
| --- | --- | --- | --- |
| Log Custodian: | Abdul Qodir Al Jailani (IMS Lead) | Approved By: | Dennis Raditya (CTO) |
| Total Active NCRs: | 3 Minor NCRs Registered | Closure Rate Target: | 100% within 30 Calendar Days |

| No. | NCR No. | Non-Conformance Description | Corrective Action Plan | Target | Status | Auditor |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | NCR-2026-001 | Uncontrolled revision of cutting checklist observed in fabrication bay. | Withdrew obsolete checklist; distributed Rev 1 via formal transmittal. | 10 Oct 26 | Closed | Lead |
| 2 | NCR-2026-002 | Fire extinguisher tag inspection overdue by 14 days at warehouse 2. | Re-inspected all extinguishers; updated digital monthly inspection schedule. | 20 Oct 26 | Closed | HSE |
| 3 | NCR-2026-003 | Training records missing for 2 newly recruited crane operators. | Acquired certified SIO licenses; filed into HR employee records. | 25 Oct 26 | Closed | Auditor |
| 4 | OBS-2026-001 | Secondary containment drain valve left in open position. | Established daily shift inspection checklist for chemical containment valves. | 30 Oct 26 | Open | Auditor |
| 5 | OBS-2026-002 | Lighting in rig staging yard requires lumen enhancement. | Procured additional explosion-proof LED floodlights for night operations. | 15 Nov 26 | Open | HSE |

| Prepared By / Auditor: | Reviewed By / Technical Authority: | Approved By / Executive Authority: |
| --- | --- | --- |
| Signature / Stamp: | Signature / Stamp: | Signature / Stamp: |
| Name: Abdul Qodir Al Jailani (IMS Team Lead) Date: October 2026 | Name: Dennis Raditya (Director of Operations & Technology) Date: October 2026 | Name: Bima Satryo Hartanto (President Director / CEO) Date: October 2026 |